**MASTERPLAN STEERING GROUP MEETING**

**Wednesday 7 November - 7.30pm, Harry Caddick Centre, Lilford Road**

**Present:** Anthea Masey (LJAG/Meeting Chair), Richard Ambler (Lambeth), Deborah Saunt (DSDHA), Tom Greenhall (DSDHA), Catarina Cruz (DSDHA), Walter Reed (LJAG), John Franklin (Thorlands/LJAG), Claire Neely (Lambeth Cycling Campaign/LJAG), Ben Lewis (LJAG), Omar Tingling (Lambeth), Andy Demetriou (LETRA), Mark Trevethan (Lambeth), Ben Addy (Sustrans)

1. **Apologies** Lois Acton (LJAG), Tim Gaymer (LJAG)

**2. Minutes** The minutes of the last meeting were accepted

**3. Matters Arising**

Community meetings with ‘movers and shakers’ – not been easy for DSDHA to get feedback, though lots of information has been received.

**Action:** Event on the 8th December will enable more people to engage in the process Walter will mail and follow up re contacting Network Rail

**Action:** Look at possibility of hosting an event with wider group at Marcus Lipton, Sunshine Arts etc.

**Action:** Lois and Anthea to work with DSDHA to build advocacy and arrange conversations

**4. NEP (Neighbourhood Enhancement Programme)**

Omar Tingling from Lambeth updated the group on NEP developments, sharing information from Stockwell as an example. NEP consultation will take place in Loughborough Junction in January 2013.

**Action:** Extend Masterplan deadlines so that NEP findings and information can feed in

**Info:**  <http://www.lambeth.gov.uk/Services/Environment/NeighbourhoodEnhancementProgramme.htm>

**5. Sustrans**

Ben Addy, Senior Project Officer from Sustrans discussed ‘DIY’ transformational projects for local areas,

including the Pocket Places for People initiative and linking with the Peoples Health Trust

**Action:** LJAG expressed its enthusiasm to work with Ben and Sustrans to test some of the ideas contained in the Masterplan and engage people in its recommendations

**Action:** Sustrans to talk to Lambeth Council to map out how to progress a relationship and work in Loughborough Junction

**Info:**  <http://www.sustrans.org.uk/> and <http://diyturnpikelane.wordpress.com/>

**6. Big Local**

Big Local, though the Big Lottery Fund, has ringfenced funds for North Brixton (£1million to spend over 10 years on projects championed by local people), including the Loughborough Estate.

**Action:** There will be a neighbourhood improvement consultation event on the 8th December. Big Local is necessarily a separate event from the Masterplan activities, though information can be shared. Big Local is resident-led and is therefore being organised by Angela Akinyemi with support from Lois Acton. The Big Local area rep is Sian Pinner.

**Info:** <http://www.localtrust.org.uk/big-local/>

**7 & 8. Masterplan/8th December Event**

**Action:** Consultation events take place on 10th and 14th November under Cambria Bridge, as well as on 8th December on the Loughborough Estate

The Masterplan will review information gathered from these events, and will look at heritage, green spaces, private space, bridges, routeways and demographics etc.

**9. Tree Planting – Mayor of London initiative**

There is an opportunity to apply for funds to plant trees in the local area – the first application date is 16th November, though there will be a second round. The project calls for an area to plant 50 trees as a minimum.

**Action:** LJAG to explore the application process and identify an appropriate area

**Next meeting: Wednesday 19 December, 7.30pm, Harry Caddick Centre, Lilford Road**